PROJECT PROGRESS REPORT

USE AI – Malayalam AI Platform

Report Date: 22 May 2026  |  Compiled from development session logs

# 1. Project Overview

| Project Name | USE AI – Malayalam AI Platform |
| --- | --- |
| Objective | AI-powered Malayalam speech recognition, transcription, and translation web platform |
| GitHub Repo | github.com/mamcbt-ai/USE-AI-MalayalamAI |
| Backend URL | https://use-ai-malayalamai-production.up.railway.app |
| Tech Stack | FastAPI (Python) · Next.js (React) · WhisperX ASR · PostgreSQL (planned) · Railway · Vercel |
| Report Date | 22 May 2026 |

# 2. Overall Status

As of 22 May 2026, the project has successfully completed its local development phase and Git/GitHub setup. The backend has been deployed to Railway and builds successfully. The system is currently blocked at the final deployment step due to a Python module import error on the Linux server.

| Phase | Status | Completion |
| --- | --- | --- |
| Local Development & Build | COMPLETE | 100% |
| Git / GitHub Setup | COMPLETE | 100% |
| Railway Backend Deployment | IN PROGRESS | 85% |
| Frontend (Vercel) Deployment | PENDING | 0% |
| PostgreSQL Cloud Database | PENDING | 0% |
| Production Optimisation | PENDING | 0% |

# 3. Completed Work

## 3.1 Local Application Development

- FastAPI backend built with audio upload, transcription, and translation endpoints

- WhisperX ASR pipeline integrated for Malayalam speech recognition

- Translation service integrated and tested locally

- Audio processing pipeline optimised: smaller Whisper model, removed heavy Claude pipeline, reduced translation overhead

- Next.js frontend created and connected to local backend API

- ngrok tunnel used successfully for public testing (https://fester-yonder-stoplight.ngrok-free.dev)

## 3.2 Git & GitHub Repository Setup

- Git repository initialised inside project root (C:\Users\User\Desktop\USE AI_MalayalamAI_8 MAY 2026)

- Security fix: backend/.env removed from git tracking using git rm --cached

- Python __pycache__ directories removed from git history

- Root-level .gitignore created to exclude .env, env/, ml_env/, *.pyc, models/, *.wav, *.mp3

- Frontend nested git repository issue diagnosed and fixed (Remove-Item -Recurse -Force .\frontend\.git)

- Frontend correctly added to main repository (not as submodule)

- All code successfully pushed to GitHub: mamcbt-ai/USE-AI-MalayalamAI (master branch)

- slowapi dependency added to requirements.txt and pushed

## 3.3 Railway Cloud Deployment (Partial)

- Railway account created and connected to GitHub via GitHub App authorisation

- Project imported: USE-AI-MalayalamAI repository linked to Railway

- Diagnosed and fixed branch mismatch (main vs master) — pushed master to main branch

- Root Directory correctly set to backend in Railway settings

- Start Command configured: uvicorn main:app --host 0.0.0.0 --port 8000

- Public Networking domain generated: use-ai-malayalamai-production.up.railway.app

- Hobby plan upgraded to resolve 0.5 GB RAM limitation (WhisperX requires 2–4 GB)

- Docker image builds and publishes successfully (confirmed via containerimage.digest)

# 4. Current Blocker

DEPLOYMENT ERROR — ModuleNotFoundError ModuleNotFoundError: No module named 'app.models.audio_record'

The backend Docker image builds successfully on Railway, but the container crashes at startup because Python on Linux cannot locate the app.models.audio_record module. This is most likely caused by one or more of the following:

- Missing __init__.py file in the app/models/ directory — required for Python to treat the folder as a package on Linux

- Case-sensitivity mismatch — Windows is case-insensitive so audio_record.py and AudioRecord.py appear identical locally, but Linux distinguishes them

- Missing __init__.py in app/ itself or app/core/ — any missing init file in the import chain breaks the module path

## 4.1 Required Fix (Run in PowerShell)

Navigate to the backend folder and create all required __init__.py files:

cd "C:\Users\User\Desktop\USE AI_MalayalamAI_8 MAY 2026\backend" # Create missing __init__.py files New-Item -ItemType File -Force app\__init__.py New-Item -ItemType File -Force app\models\__init__.py New-Item -ItemType File -Force app\core\__init__.py New-Item -ItemType File -Force app\routers\__init__.py New-Item -ItemType File -Force app\services\__init__.py # Verify audio_record.py filename (must match exactly) dir app\models\ # Go back to project root and push cd .. git add . git commit -m "Fix: add missing __init__.py for Linux deployment" git push

Railway will automatically redeploy once the push is received. After deployment succeeds, verify at: https://use-ai-malayalamai-production.up.railway.app/docs

# 5. Pending Tasks

The following tasks remain to complete the full production deployment:

| # | Task | Status | Notes |
| --- | --- | --- | --- |
| 1 | Fix ModuleNotFoundError – add __init__.py files | IN PROGRESS | See Section 4.1 for exact commands |
| 2 | Add Railway environment variables (DATABASE_URL, JWT_SECRET, CLAUDE_API_KEY, SECRET_KEY) | NEXT STEP | Add via Railway → Variables tab after fix |
| 3 | Verify Railway deployment success at /docs endpoint | NEXT STEP | Test: https://use-ai-malayalamai-production.up.railway.app/docs |
| 4 | Implement lazy model loading for WhisperX | PENDING | Load model on first request, not at startup – reduces cold-start RAM |
| 5 | Deploy frontend to Vercel | PENDING | Set NEXT_PUBLIC_API_URL to Railway URL; root dir = frontend |
| 6 | Set up PostgreSQL cloud database on Railway | PENDING | Add PostgreSQL service to Railway project |
| 7 | Configure HTTPS custom domain | PENDING | Generate domain on Railway + Vercel |
| 8 | Set up Redis caching + background task queue | PENDING | For audio processing jobs |
| 9 | Payment integration (production mode) | PENDING | Switch from test keys to live |
| 10 | GPU cloud deployment for faster ASR inference | PENDING | RunPod / Vast.ai / Modal – 10x–30x speed improvement |
| 11 | Docker production deployment | PENDING | Full containerisation of all services |
| 12 | Mobile app API readiness | PENDING | Finalise API spec for mobile client |

# 6. System Architecture

## Current (Local + Partial Cloud)

- Frontend: Next.js running locally on laptop

- Backend: FastAPI on Railway (deploying) – https://use-ai-malayalamai-production.up.railway.app

- ASR: WhisperX running on CPU (AMD Radeon GPU – no CUDA support)

- Database: Local (not yet cloud)

- Public access: ngrok tunnel (temporary)

## Target (Full Production)

- Frontend: Next.js on Vercel (CDN-accelerated, always online)

- Backend: FastAPI on Railway with auto-deploy from GitHub

- ASR: WhisperX on GPU cloud (RunPod/Modal) for 10x–30x speed improvement

- Database: PostgreSQL on Railway cloud

- Cache: Redis for transcription job queuing

- Auth: JWT-based with secure SECRET_KEY

# 7. Important Notes

GPU Note The development laptop uses an AMD Radeon GPU. CUDA is not available, so WhisperX runs on CPU only and is significantly slower. Cloud GPU deployment (RunPod, Vast.ai, Modal) is recommended for production transcription speed.

Security Note The .env file was successfully removed from git tracking. Do NOT commit .env, API keys, or JWT secrets to GitHub. Always use Railway's Variables tab for production secrets.

End of Report — 22 May 2026  |  USE AI – Malayalam AI Platform