Malayalam Voice AI

SaaS Platform — Project Progress Report

Prepared: 24 May 2026  |  Author: Azar Asar  |  Session: 8 May 2026 onwards

# 1. Project Overview

Malayalam Voice AI is a SaaS web application that allows users to record spoken Malayalam, transcribe it to text using WhisperX (OpenAI Whisper-based ASR), translate it to English, and display the output. The platform includes user authentication, tiered subscription plans (Free / Pro), and Razorpay payment integration.

| Frontend | Next.js — deployed on Vercel at malayalam-ai-frontend.vercel.app |
| --- | --- |
| Backend | FastAPI + SQLModel — deployed on Railway at use-ai-malayalamai-production-ee70.up.railway.app |
| Database | PostgreSQL on Railway (postgres-volume) |
| ASR Engine | WhisperX / faster-whisper (small model, CPU, int8) |
| Payment | Razorpay integration (Step 47 — completed) |
| Auth | JWT-based login/register with bcrypt password hashing |
| Overall Status | ACTIVE — audio pipeline under final fix (ffmpeg PATH resolution) |

# 2. Steps Completed

## Step 47 — Razorpay Payment Integration

Status: COMPLETED

- Created Razorpay orders via backend /payment/create-order endpoint

- Verified payment signatures server-side with HMAC-SHA256

- Added plan upgrade logic — sets user.plan = 'pro' and plan_expires_at in DB

- Built pricing page (STEP_47_frontend_PricingPage.jsx) with Upgrade button

- DB migration script created (STEP_47_migrate_add_plan.py)

## Step 49 — Deploy Backend to Railway

Status: IN PROGRESS — backend live, audio pipeline fix ongoing

49a — Initial Railway Deployment

- Created Railway project, connected GitHub repo mamcbt-ai/USE-AI-MalayalamAI

- Configured PostgreSQL addon (postgres-volume)

- Added all environment variables: DATABASE_URL, JWT_SECRET, RAZORPAY_KEY_ID, etc.

- Fixed database connection: postgres:// → postgresql:// URL prefix for Railway

- Added connect_timeout=10 to SQLAlchemy engine to prevent startup hangs

- Set Custom Start Command: uvicorn main:app --host 0.0.0.0 --port 8000

- Backend successfully live — FastAPI /docs accessible at Railway URL

49b — Frontend Update (Vercel)

- Frontend already deployed at malayalam-ai-frontend.vercel.app

- Updated page.js: replaced ngrok URL with Railway production URL

- Removed NGROK_HEADER constant and all references

- Pushed to separate repo mamcbt-ai/malayalam-ai-frontend (master branch)

- Login, registration, and Upgrade button confirmed working end-to-end

49c — Audio Pipeline (In Progress)

- Browser sends audio as WebM/Opus format (MediaRecorder API)

- Backend receives file, must convert to 16kHz mono WAV for WhisperX

- Multiple conversion approaches attempted — see Issue Log in Section 3

# 3. Issue Log — Problems, Actions & Status

| Issue / Step | Problem | Action Taken | Result |
| --- | --- | --- | --- |

| DNS — JioFiber | railway.up.railway.app domain not resolving on JioFiber network (DNS_PROBE_FINISHED_NXDOMAIN) | Changed Windows DNS to Google Public DNS (8.8.8.8) via Network Adapter IPv4 settings | RESOLVED — Railway URL accessible |
| --- | --- | --- | --- |

| Railway Builder — nixpacks.toml [start] ignored | Railpack builder ignores [start] cmd in nixpacks.toml; app did not start | Set Custom Start Command directly in Railway Settings UI: uvicorn main:app --host 0.0.0.0 --port 8000 | RESOLVED — app starts correctly |
| --- | --- | --- | --- |

| Database URL prefix | SQLAlchemy error: postgres:// scheme not supported (Railway provides postgres:// but SQLAlchemy needs postgresql://) | Added URL prefix fix in db.py: if DATABASE_URL.startswith('postgres://'): replace with postgresql:// | RESOLVED — DB connects successfully |
| --- | --- | --- | --- |

| DB startup hang | App hangs silently on startup waiting for DB connection with no timeout | Added connect_args={'connect_timeout': 10} and echo=True to SQLAlchemy create_engine() | RESOLVED — startup completes or fails fast |
| --- | --- | --- | --- |

| Frontend branch mismatch | Frontend repo uses master branch but git push was targeting main; changes not reflected on Vercel | Identified correct branch with git status; all subsequent pushes use git push origin master | RESOLVED — correct branch used |
| --- | --- | --- | --- |

| Audio — No speech detected (WebM saved as .wav) | Browser sends audio/webm but backend saved with .wav extension; WhisperX received wrong format | Updated audio.py to save uploaded file with .webm suffix, then convert to .wav before transcription | RESOLVED — correct format saved |
| --- | --- | --- | --- |

| Audio — ffmpeg not in PATH (Railpack) | subprocess.run(['ffmpeg', ...]) raises FileNotFoundError; ffmpeg installed via nixpkgs but not in subprocess PATH | v3: hardcoded /usr/bin/ffmpeg. v5: added /nix/var/nix/profiles/default/bin to os.environ PATH. v7: glob /nix/store/*/bin/ffmpeg | PENDING — FFMPEG_BIN=None; ffmpeg not found in any path despite nixpkgs install |
| --- | --- | --- | --- |

| Railway branch — main vs master | Railway Source was watching main branch but all pushes go to master; Railway never deployed new commits | Changed Railway Source branch from main to master; set Root Directory to backend | RESOLVED — Railway now auto-deploys on push to master |
| --- | --- | --- | --- |

| Dockerfile vs Railpack conflict | Adding Dockerfile to repo caused Railway to switch to Docker builder even when Railpack was selected in settings | Deleted backend/Dockerfile with git rm; Railway reverted to Railpack builder | RESOLVED — Railpack is active builder |
| --- | --- | --- | --- |

| Docker build — git not installed | whisperx installed from git+https://... but git binary not available in Docker/Railpack build environment | Added git to nixpacks.toml nixPkgs: ['git', 'ffmpeg', 'libgomp'] | RESOLVED — whisperx installed successfully |
| --- | --- | --- | --- |

| Docker build — pip install failed | pip install failed (exit code 1) in Docker build; requirements.txt had packages needing system libs | Switched back to Railpack builder; Railpack handles ML package installation natively | RESOLVED — all packages install correctly with Railpack |
| --- | --- | --- | --- |

| GitHub integration outage | Railway GitHub integration had intermittent deploy failures (authenticated token errors); deployments stuck in Creating containers | Waited for GitHub outage to resolve; used empty commits and manual Redeploy to retrigger deployments | RESOLVED — deployments process normally after incident resolved |
| --- | --- | --- | --- |

| WhisperX — whisperx.load_audio() calls ffmpeg | Even after PyAV WAV conversion, transcribe_audio() failed because whisperx.load_audio() internally calls ffmpeg subprocess | Replaced whisperx.load_audio() with soundfile.read() in asr_service.py; pass numpy array directly to model.transcribe() | PARTIAL — soundfile loads WAV OK but transcription returns empty (PyAV Opus decode issue) |
| --- | --- | --- | --- |

| soundfile not installed | ModuleNotFoundError: No module named 'soundfile' on Railway | Added soundfile==0.13.1 to requirements.txt and pushed | RESOLVED — soundfile imports correctly |
| --- | --- | --- | --- |

| PyAV — Opus packet header errors | Error parsing Opus packet header during WebM decode; resulting numpy array has garbage audio (not real speech) despite non-zero amplitude | v6: skip corrupt Opus packets in PyAV decode loop. v7: use glob to find nix ffmpeg binary for subprocess conversion | IN PROGRESS — FFMPEG_BIN=None; switching to faster-whisper with Silero VAD |
| --- | --- | --- | --- |

| pyannote VAD — torchcodec missing | torchcodec cannot find FFmpeg shared libs (libavutil.so.57 etc); pyannote VAD fails silently returning no speech segments | Switching from whisperx (uses pyannote VAD) to faster-whisper directly with vad_filter=True (uses Silero VAD — no ffmpeg dependency) | IN PROGRESS — code change committed, deployment underway |
| --- | --- | --- | --- |

# 4. Current Architecture & State

| Component | Status | Notes |
| --- | --- | --- |
| Frontend (Vercel) | LIVE | malayalam-ai-frontend.vercel.app |
| Backend (Railway) | LIVE | use-ai-malayalamai-production-ee70.up.railway.app |
| PostgreSQL (Railway) | ONLINE | Tables: user, audiorecord created |
| Auth (Login/Register) | WORKING | Tested end-to-end; JWT tokens working |
| Razorpay Payments | COMPLETE | Step 47 done; plan upgrade logic in DB |
| Audio Recording (Frontend) | WORKING | MediaRecorder sends WebM/Opus to backend |
| Audio Conversion (WebM→WAV) | IN PROGRESS | PyAV has Opus parse errors; switching to faster-whisper+Silero VAD |
| ASR Transcription | IN PROGRESS | Returns empty; pyannote VAD broken due to missing torchcodec/ffmpeg libs |

# 5. Remaining Work

## 5.1 Immediate — Audio Pipeline Fix (In Progress)

The latest fix (committed, deploying now) switches from whisperx+pyannote to faster-whisper with built-in Silero VAD:

- faster-whisper is already installed (whisperx depends on it)

- Silero VAD does NOT require ffmpeg, pyannote, or torchcodec

- Pass numpy array directly from PyAV decode to model.transcribe()

- Expected result: first working end-to-end Malayalam transcription

## 5.2 Short-Term — Polish & Validate

- Verify transcription quality on Malayalam speech samples (clear speech, 5–30 seconds)

- Test translation accuracy (Malayalam → English via task=translate)

- Confirm Transcript / English Translation / Malayalam Unicode boxes fill correctly in frontend

- Test daily usage limits (10 for Free, 1000 for Pro)

- Test Razorpay payment flow end-to-end in production

## 5.3 Step 50 — Domain & Production Launch

- Purchase domain: malayalamvoice.in (~Rs. 700)

- Configure custom domain on Vercel (frontend)

- Configure CORS on Railway backend to allow new domain

- Update API_URL in frontend from railway.app to custom domain (if backend subdomain added)

- Test complete flow on custom domain

## 5.4 Step 51 — Monitoring & Reliability

- Disable SQLAlchemy echo=True in production (currently logs all SQL queries)

- Add UptimeRobot or similar free monitoring for Railway URL

- Set Railway restart policy to On Failure (already configured)

- Consider adding error alerting (Sentry is already in requirements.txt)

## 5.5 Future Enhancements

- Malayalam Unicode output: currently placeholder empty string — needs transliteration service

- Usage analytics dashboard for admin

- Support multiple Indian languages (Tamil, Telugu, Hindi)

- Mobile-optimized recording (currently tested on desktop Chrome)

- Upgrade model from small to medium for better accuracy (requires more RAM on Railway)

# 6. Technical Notes & Known Issues

## 6.1 Railway Railpack + ffmpeg

nixpacks.toml with nixPkgs = ['ffmpeg'] does NOT reliably install the ffmpeg command-line binary in the Railpack environment. The nix store glob (/nix/store/*/bin/ffmpeg) returns empty. The PyAV library has its own bundled ffmpeg shared libraries but they are C libs, not the CLI binary. The workaround is to avoid subprocess ffmpeg entirely by using Python-native audio processing (soundfile + faster-whisper with Silero VAD).

## 6.2 PyAV Opus Decoding

Browser MediaRecorder produces WebM/Opus audio. PyAV reports 'Error parsing Opus packet header' for some frames. The decoded numpy array may contain distorted/silent audio despite showing non-zero amplitude. Bypassing this by passing audio to faster-whisper which uses its own internal audio loading via ctranslate2.

## 6.3 torchcodec / pyannote

The pyannote.audio library used by whisperx for Voice Activity Detection (VAD) depends on torchcodec for audio I/O. torchcodec requires FFmpeg shared libraries (libavutil.so.56-59). These are not available in the Railway Railpack nix environment. This causes pyannote VAD to return no speech segments, resulting in empty transcription. Solution: switch to faster-whisper with built-in Silero VAD which has no such dependency.

## 6.4 Requirements.txt

The requirements.txt was generated from a Windows local environment (ml_env with CUDA packages). It includes torch==2.8.0+cu128 (CUDA build) and torchcodec. Railway runs CPU-only. This mismatch causes torchcodec failure. A separate requirements-railway.txt with CPU-only torch would be cleaner for production.

# 7. Summary

The Malayalam Voice AI platform is substantially complete. The frontend, backend, database, authentication, and payments are all working in production. The only remaining blocker is the audio transcription pipeline — specifically, reliably decoding browser WebM/Opus audio and running WhisperX ASR without system ffmpeg dependencies.

The current fix (v8 — faster-whisper + Silero VAD) is deploying now and is expected to resolve the final blocker. Once audio transcription works end-to-end, the platform will be ready for the domain purchase (Step 50) and public launch.

| COMPLETED Frontend, Backend, DB, Auth, Payments | IN PROGRESS Audio pipeline — ASR transcription fix deploying | NEXT Domain purchase, custom URL, public launch |
| --- | --- | --- |