Malayalam Voice AI

SaaS Project  —  Full Progress Report

May 31, 2026

| Backend LIVE | Frontend LIVE | Payments WORKING | Live Keys PENDING |
| --- | --- | --- | --- |

Live URL: malayalam-ai-frontend.vercel.app

Prepared by: Muhammed Asarudheen M  |  mamcbt@gmail.com

# 1. Project Overview and History

## 1.1 Description, Purpose and Target Users

Malayalam Voice AI is a cloud-based speech-to-text SaaS application that converts spoken South Indian language audio into instant English translations. The service addresses a real gap: millions of Malayalam, Tamil, Telugu, Kannada, and Hindi speakers who struggle to produce English written content from verbal communication.

### Target Users

- Kerala and South Indian professionals needing quick English documentation from regional language speech

- Students who think and communicate verbally in their native language

- Content creators translating regional audio for wider English-speaking audiences

- Businesses operating across South India requiring multilingual transcription

### Supported Languages (Input)

- Malayalam (primary)  |  Tamil  |  Telugu  |  Kannada  |  Hindi

### Key Features

- Real-time streaming speech-to-text — results appear word by word as audio is processed

- Dual output: English translation + native Unicode script (e.g. Malayalam: നമസ്കാരം)

- 11 translation styles: Standard, Formal, Casual, News, Literary, Business, Academic, Simple, Humorous, Emotional, Bullet Points

- Subscription plans with enforced daily limits: Free, Basic, Pro, Premium

- Hallucination detection and filtering — repeated characters and stock phrases auto-removed

- Works in any mobile or desktop browser — no app download required

## 1.2 Key Milestones

| Date | Milestone | Description |
| --- | --- | --- |
| May 8, 2026 | Project Start | Repository created. FastAPI backend + Next.js frontend scaffolded. malayalam-ai-frontend folder created. |
| May 15, 2026 | Backend MVP | FastAPI with local Whisper model (small, CPU), user auth, PostgreSQL DB, and audio transcription API deployed on Railway. |
| May 22, 2026 | Whisper Integration | faster-whisper with VAD (Voice Activity Detection), beam search, dual-pass transcription (translate to English + native script). |
| May 27, 2026 | Phase 9 Complete | Analytics, i18n, RBAC, 25 unit tests passing, CI/CD via GitHub Actions, Supabase integration for Nexus Dashboard. |
| May 31, 2026 | Frontend Live | Next.js frontend deployed to Vercel: malayalam-ai-frontend.vercel.app — permanent public URL established. |
| May 31, 2026 | Payment Integration | Razorpay integrated end-to-end. Test payment of Rs.99 completed successfully (Netbanking, 10:30 AM). |
| May 31, 2026 | 5-Language Support | All 5 languages (ml/ta/te/kn/hi) wired end-to-end. source_lang parameter passed from frontend through backend to Whisper model. |
| May 31, 2026 | Network Fix | ISP blocking of *.railway.app resolved via Vercel proxy (next.config.js rewrites). Traffic routes Vercel -> Railway server-side. |

# 2. Accounts and Services Used

## 2.1 Railway — Backend Hosting

| Provider | Railway (railway.app) |
| --- | --- |
| Account | cozy-magic (production environment) |
| Purpose | Hosts the FastAPI Python backend with WhisperX speech model and PostgreSQL database |
| Backend URL | use-ai-malayalamai-production-ee70.up.railway.app |
| Region | US West ¦ 1 Replica ¦ Python 3.13 |
| Status | Active — Paid plan (cozy-magic) |
| Database | PostgreSQL add-on (Railway managed) |

## 2.2 Vercel — Frontend Hosting

| Provider | Vercel (vercel.com) |
| --- | --- |
| Account | hodophile |
| Purpose | Hosts Next.js frontend AND proxies API requests to Railway (bypasses ISP DNS blocks) |
| Live URL | malayalam-ai-frontend.vercel.app |
| Status | Pro Trial — EXPIRES IN 3 DAYS (add card and downgrade to Hobby immediately) |
| Project Name | malayalam-ai-frontend |

## 2.3 GitHub — Source Control

| Repository | mamcbt-ai/USE-AI-MalayalamAI |
| --- | --- |
| Purpose | Version control. Railway auto-deploys on every push to master branch. |
| Status | Active — Free tier |
| Branch | master (production) |

## 2.4 Razorpay — Payment Gateway

| Provider | Razorpay (razorpay.com) |
| --- | --- |
| Account | Muhammed Asarudheen M — mamcbt@gmail.com |
| Purpose | Payment processing for subscription plans (Basic Rs.99, Pro Rs.249, Premium Rs.499/month) |
| Test Mode | ACTIVE — Test payment of Rs.99 completed successfully on May 31, 2026 |
| Live Mode | PENDING — Website (malayalam-ai-frontend.vercel.app) submitted for Razorpay scan, 24-48h approval |
| KYC | Business details submitted — Unregistered business type |

## 2.5 Groq API and Anthropic API

| Groq | Used for Whisper transcription API and Llama LLM translation. Key active in Railway as fallback. |
| --- | --- |
| Anthropic | Was used for Malayalam translation. Replaced by Groq due to Railway network restrictions. Key present but inactive. |

# 3. API Keys, Credentials and Integrations

## 3.1 Active Integrations

| Service | Env | Variable(s) | Stored In | Status |
| --- | --- | --- | --- | --- |
| Razorpay | Test/Sandbox | RAZORPAY_KEY_ID RAZORPAY_KEY_SECRET | Railway Variables | Working (test) |
| PostgreSQL | Production | DATABASE_URL | Railway Variables | Active & live |
| Groq | Production | GROQ_API_KEY | Railway Variables | Active (fallback) |
| Anthropic | Production | ANTHROPIC_API_KEY CLAUDE_API_KEY | Railway Variables | Present, unused |

## 3.2 Security Measures Applied

- All API keys stored exclusively in Railway Environment Variables — never committed to GitHub repository

- Railway Variables are masked (shown as ******* in the dashboard, cannot be retrieved after saving)

- Razorpay payment signature verified server-side using HMAC-SHA256 before upgrading any user plan

- JWT Bearer tokens for authentication — verified on every protected endpoint

- Database URL stored only in Railway Variables — no hardcoded credentials in code

- CORS: only malayalam-ai-frontend.vercel.app and localhost:3000 are whitelisted origins

- Passwords hashed using bcrypt via passlib — never stored in plain text

# 4. Technical Setup and Deployments

## 4.1 Backend Stack

| Framework | FastAPI (Python 3.13) |
| --- | --- |
| Speech-to-Text | faster-whisper (Whisper small model, CPU inference, int8 quantization) |
| Audio Processing | ffmpeg, PyAV, soundfile — decodes WebM/Opus from browser MediaRecorder |
| Database ORM | SQLModel (SQLAlchemy + Pydantic) |
| Database | PostgreSQL (Railway managed add-on) |
| Authentication | JWT Bearer tokens (OAuth2PasswordBearer), bcrypt password hashing |
| Rate Limiting | SlowAPI middleware — 20 requests/minute per IP |
| Payment | Razorpay Python SDK |
| Deployment | Railway (Docker container, auto-deploy on GitHub master push) |
| Backend URL | use-ai-malayalamai-production-ee70.up.railway.app |

### API Endpoints

- POST /auth/register — User registration with hashed password

- POST /auth/login — Returns JWT access token

- POST /audio/process — Non-streaming transcription

- POST /audio/process-stream — Streaming SSE (Server-Sent Events) live transcription

- GET  /payment/plans — List subscription plans (public, no auth)

- POST /payment/create-order — Create Razorpay order (auth required)

- POST /payment/verify — Verify payment signature and upgrade plan (auth required)

- GET  /payment/my-plan — Get current user plan details (auth required)

## 4.2 Frontend Stack

| Framework | Next.js 16.2.6 (App Router, Turbopack) |
| --- | --- |
| Language | JavaScript (JSX) |
| Styling | Tailwind CSS + inline styles |
| Deployment | Vercel (auto-deploy from GitHub) |
| Live URL | malayalam-ai-frontend.vercel.app |
| Proxy Config | next.config.js rewrites: /api/* -> Railway backend (server-side, bypasses ISP blocks) |
| Payment UI | Razorpay checkout.js embedded widget (loaded from Razorpay CDN) |

## 4.3 Proxy Architecture — ISP Block Solution

Several Indian ISPs (Airtel, BSNL, Jio home routers) block *.railway.app domains at DNS level. Solution: Vercel acts as a transparent server-side proxy.

| User Browser / Mobile | -> | Vercel (vercel.app) | -> | Railway Backend |
| --- | --- | --- | --- | --- |

All API calls from the frontend use /api/* (relative path). Next.js rewrites route them server-side to Railway. User devices only interact with Vercel — Railway is never contacted directly from the browser. This permanently eliminates all ISP blocking issues.

## 4.4 Usage Limits Implementation

| Logic Location | Backend — app/routers/audio.py — check_usage_limit() function |
| --- | --- |
| Method | Counts AudioRecord DB entries for current user on today's date |
| Free Plan | 10 recordings per day |
| Basic (Rs.99) | 50 recordings per day — 30 days validity |
| Pro (Rs.249) | 200 recordings per day — 30 days validity |
| Premium (Rs.499) | Unlimited recordings — 30 days validity |
| Plan Expiry | Paid plans auto-revert to Free on expiry (checked at each request) |
| HTTP Response | HTTP 429 Too Many Requests with X-Plan and X-Limit headers |
| DB Fields | User: plan (str), plan_expires_at (datetime), daily_limit (int) |

# 5. Current Status and Progress

| Component | Status | Notes |
| --- | --- | --- |
| Backend on Railway | LIVE | Commit ac3de90a — Whisper loaded, DB init OK, Uvicorn running port 8000 |
| Frontend on Vercel | LIVE | malayalam-ai-frontend.vercel.app — globally accessible via Vercel proxy |
| Vercel Proxy | ACTIVE | next.config.js rewrites /api/* to Railway — ISP blocking resolved |
| Payment Integration | WORKING | Test payment Rs.99 completed — Netbanking, May 31 2026, 10:30 AM |
| Usage Limits | ENFORCED | Free=10, Basic=50, Pro=200, Premium=unlimited per day |
| 5-Language ASR | LIVE | ml/ta/te/kn/hi — source_lang passed from frontend to Whisper model |
| Razorpay Test Mode | WORKING | Full flow: order -> checkout -> verify -> plan upgrade in DB |
| Razorpay Live Mode | PENDING | Website submitted for scan — Razorpay approval pending (24-48h) |
| Live Keys in Railway | WAITING | Will be added immediately after Razorpay approval email received |
| Vercel Billing | URGENT | Pro Trial expires in 3 days — add card, downgrade to Hobby (free) |
| User Acquisition | IN PROGRESS | App shared with first users — proxy fix resolved mobile access issues |

# 6. Issues Faced and Actions Taken

| Issue | Investigation | Action Taken | Status |
| --- | --- | --- | --- |
| Anthropic Claude API auth failed — ANTHROPIC_API_KEY not recognized | Railway deploy logs: 'Could not resolve authentication method' | Migrated to Groq Llama (llama-3.1-8b-instant) for LLM using existing GROQ_API_KEY | Fixed |
| Railway network blocked api.anthropic.com — Connection error | Deploy logs: Connection error on every Claude API call from Railway server | Full migration to Groq API for both ASR and LLM translation steps | Fixed |
| Malayalam hallucinations — repeated characters in output | User testing showed long strings of repeated chars (e.g. 'കകകകകകക') | Added _is_hallucination() checking if >60% of chars are same character | Fixed |
| Settings object missing RAZORPAY_KEY_ID — startup crash 500 | Railway crash logs: AttributeError: 'Settings' object has no attribute 'RAZORPAY_KEY_ID' | Changed payment.py to use os.environ.get() directly instead of Settings class | Fixed |
| HTTP 422 on /payment/create-order — Pydantic field mismatch | Browser console: 422 Unprocessable Entity; backend expected 'plan', frontend sent 'plan_id' | Updated CreateOrderRequest schema to use plan_id; aligned frontend to match | Fixed |
| NameError: client not defined — wrong variable name in payment.py | RuntimeError on payment attempt; variable initialized as rzp_client but called as client | Fixed all references from client. to rzp_client. in payment.py | Fixed |
| IndentationError in asr_service.py after PowerShell regex edits | Railway crash: SyntaxError expected 'except' or 'finally' block at line 121/182 | Rewrote entire asr_service.py from scratch with correct Python indentation and source_lang support | Fixed |
| ISP DNS block — DNS_PROBE_FINISHED_NXDOMAIN on railway.app domain | User's Airtel mobile and WiFi router could not resolve use-ai-malayalamai.railway.app | Implemented Vercel proxy via next.config.js rewrites; all API calls now use /api/* through Vercel | Fixed |
| daily_limit NOT NULL constraint violation on user registration | Railway logs: psycopg2 IntegrityError — null value in column 'daily_limit' violates not-null | Added startup migration: ALTER COLUMN SET DEFAULT 10; UPDATE SET daily_limit=10 WHERE NULL | Fixed |
| CORS blocked — wildcard + allow_credentials=True is invalid per CORS spec | Browsers reject responses when allow_origins=['*'] combined with allow_credentials=True | Changed to explicit origin list: malayalam-ai-frontend.vercel.app and localhost:3000 | Fixed |
| Vercel Pro Trial expiring — service disruption risk | Vercel dashboard warning: Pro Trial expires in 3 days from May 31, 2026 | Must add card and downgrade to Hobby free tier immediately to maintain hosting | Open |

# 7. Remaining Tasks and Next Steps

| Task | Priority | Dependency | Target |
| --- | --- | --- | --- |
| Fix Vercel billing — add card, downgrade to Hobby (free) | CRITICAL | None — do today | Today |
| Razorpay website scan and approval | HIGH | Submitted — awaiting Razorpay email | 24-48 hours |
| Add Razorpay live keys to Railway Variables | HIGH | Razorpay approval email received | After above |
| Run final live payment smoke test (real Rs.99 payment) | HIGH | Live keys added to Railway | After above |
| Share app with 50+ users via WhatsApp and Facebook groups | HIGH | None — start now with free tier | This week |
| Add usage counter UI — show recordings left for today | MEDIUM | None | Next session |
| Email notification on successful payment | MEDIUM | Email service (SendGrid/Mailgun) | Week 2 |
| Add analytics — Google Analytics or Plausible.io | MEDIUM | None | Week 2 |
| Add error tracking — Sentry integration | MEDIUM | None | Week 2 |
| Custom domain (e.g. malayalamvoiceai.in — Rs.99/year) | LOW | Domain purchase required | Week 3 |
| Upgrade to Whisper medium model for better accuracy | LOW | Railway GPU plan upgrade needed | Month 2 |
| Add admin dashboard — user list, revenue, usage metrics | LOW | None | Month 2 |

# 8. Additional Technical Notes

## 8.1 Revenue Projections

| Free Plan | Rs.0 / month — 10 recordings/day — User acquisition funnel |
| --- | --- |
| Basic Plan | Rs.99 / month — 50 recordings/day |
| Pro Plan | Rs.249 / month — 200 recordings/day |
| Premium Plan | Rs.499 / month — Unlimited recordings |
| 10 paid users | Rs.990 – Rs.4,990 / month (depending on plan mix) |
| 100 paid users | Rs.9,900 – Rs.49,900 / month |
| Settlement | Razorpay settles to bank account within 3 business days (live mode) |

## 8.2 Backup and Data Retention

- PostgreSQL: Railway provides automatic daily backups on paid plans

- Source code: Full git history in GitHub — mamcbt-ai/USE-AI-MalayalamAI

- User audio: NOT stored — processed in-memory, immediately discarded after transcription

- User PII stored: email (hashed), plan info, recording count — minimal data

## 8.3 Monitoring and Logging

- Railway Dashboard: real-time deploy logs, HTTP access logs, network flow logs

- Application logs: transcription results, hallucination detections, payment call logs (print statements)

- Razorpay Dashboard: full transaction history, test and live payments

- RECOMMENDED: Add Sentry (sentry.io) for automatic error tracking and alerting

- RECOMMENDED: Add Plausible.io or Google Analytics for user behavior insights

## 8.4 Scalability

- Current: Whisper small on CPU — handles 5-10 concurrent users comfortably

- High traffic: Upgrade to Railway GPU plan + Whisper medium/large model

- Database: PostgreSQL managed by Railway — auto-scales with Railway plan

- Frontend: Vercel CDN scales infinitely — no action needed

- Rate limiting: 20 req/min per IP — increase gradually as real traffic grows

## 8.5 Security Checklist

- Passwords: bcrypt-hashed via passlib — never stored plain text

- Auth: JWT tokens — short-lived, verified on every protected endpoint

- Payments: Razorpay HMAC-SHA256 signature verified server-side before any plan upgrade

- Secrets: All in Railway Environment Variables — confirmed absent from git history

- SQL: Parameterized queries via SQLModel — SQL injection prevented

- CORS: Strict origin whitelist — only Vercel domain and localhost

End of Report

Malayalam Voice AI  |  May 31, 2026  |  Muhammed Asarudheen M  |  mamcbt@gmail.com