### Malayalam Voice-to-English AI Agent Project

Development Progress Report Date: 08 May 2026 Developer Level: Beginner Project Folder: USE AI_MalayalamAI_8 MAY 2026

### PHASE 1 — PROJECT PLANNING

Status: ✅ COMPLETED

#### 1. Project Goal

- Build a production-ready Malayalam Voice-to-English AI Agent for users in Kerala.

- Convert spoken Malayalam (including dialects, Manglish, slang) into accurate English text with translation, grammar correction, and smart rewriting.

#### 2. Core Features Decided

- Real-time Malayalam Speech-to-Text

- English Transliteration (Manglish)

- Proper English Translation

- AI-powered grammar correction & tone adjustment

- Multiple modes (General, Letter, Email, WhatsApp, Educational, Meeting, Accessibility)

- Custom vocabulary engine

- Voice commands support

- Context memory & RAG

#### 3. Final Tech Stack Chosen

| Layer | Technology |
| --- | --- |
| Frontend | Next.js + React + Tailwind + TypeScript |
| Backend | FastAPI (Python) + WebSockets |
| ASR | WhisperX / Whisper large-v3 |
| Translation | IndicTrans2 + GPT refinement |
| Database | PostgreSQL + Redis |
| Vector DB | ChromaDB / FAISS (planned) |
| Deployment | Vercel (Frontend) + Railway/Render (Backend) |

#### 4. Architecture Overview

- Streaming audio from browser → FastAPI backend

- WhisperX for transcription

- Translation + GPT rewriting layer

- Modular backend with routers, services, core

- Docker for databases

#### 5. Development Roadmap

- Phase 1: Planning (Done)

- Phase 2: Environment Setup (In Progress)

- Phase 3: Frontend UI

- Phase 4–13: Audio, ASR, Translation, Intelligence, RAG, Auth, Deployment, etc.

#### 6. Cloud Cost Estimate (MVP)

- ~$30–60 per month initially

Phase 1 Conclusion: Full architecture, tech decisions, and roadmap finalized.

### PHASE 2 — DEVELOPMENT ENVIRONMENT SETUP

Status: ✅ 80% Completed

#### 1. Project Folder Structure Created

text

USE AI_MalayalamAI_8 MAY 2026/

├── backend/

│   ├── main.py

│   ├── .env

│   └── app/

│       ├── routers/home.py

│       ├── core/config.py

│       └── __init__.py files

├── env/ml_env/          ← Python virtual environment

├── database/

└── frontend/            ← To be created

#### 2. Tools & Software Installed

- Python 3.12.3 (solved compatibility issues with 3.14)

- Node.js (v24)

- Git

- Docker Desktop (with WSL2)

- FFmpeg

- PostgreSQL (running in Docker)

- Redis (running in Docker)

- VS Code with extensions

#### 3. Backend Environment Setup

- Created virtual environment: ml_env

- Activated successfully

- Installed core packages:

  - FastAPI + Uvicorn

  - python-dotenv

  - requests

  - fastapi[all] (CORS, WebSockets, etc.)

  - sqlmodel + psycopg2-binary

#### 4. Backend Structure & Code Implemented

- Modular folder structure (app/routers, app/core, etc.)

- main.py with FastAPI app + settings integration

- Configuration system using .env

- Router system (home.py)

- Server runs successfully on http://127.0.0.1:8000

#### 5. Verified Working

- Backend server starts with uvicorn main:app --reload

- Home route returns correct JSON

- FastAPI Docs UI working at /docs

- Docker containers (PostgreSQL + Redis) running

### Next Steps (Recommended)

Immediate Options:

- Complete remaining Phase 2 (Database connection, health checks, more packages)

- Install WhisperX + Torch (AI Speech Recognition)

- Start Phase 3 — Next.js Frontend