# 🌟 PROJECT PROGRESS REPORT

## Malayalam Voice-to-English AI Agent

Backend + System Architecture Status

# ✅ PHASE 1 — PROJECT PLANNING (100% COMPLETE)

### ✔ Architecture finalised

- Frontend: Next.js, React, Tailwind

- Backend: FastAPI

- AI Models: WhisperX, IndicTrans2, GPT

- Database: PostgreSQL

- Cache: Redis

- Vector DB: Chroma

- Deployment: Vercel + Railway + RunPod

### ✔ Feature planning

- Malayalam ASR

- Transliteration

- Translation

- English refinement

- Modes: Email, WhatsApp, Edu, Formal, Letter

- Voice commands

- Error correction

- Context memory

- Summaries, notes

### ✔ Entire roadmap created (Phase 1 → Phase 13)

🎉 PHASE 1 COMPLETE

# ✅ PHASE 2 — ENVIRONMENT SETUP (70% COMPLETE)

You made excellent progress even as a beginner.

### ✔ Step A — Project folder

USE AI_MalayalamAI_8 MAY 2026 ├── backend/ ├── env/ ├── frontend/ └── database/

### ✔ Step B — Python backend environment

- Python 3.12 installed

- Virtual environment created (ml_env)

- FastAPI + Uvicorn installed

- dotenv installed

- Requests installed

- SQLModel + PostgreSQL driver installed

- Project activated in VS Code

### ✔ Step C — Backend folder structure

backend/ ├── main.py ├── app/ │    ├── core/ │    │     ├── config.py │    │     ├── db.py │    ├── routers/ │    │     ├── home.py │    ├── models/ │    │     ├── test_model.py │    ├── services/ │    ├── utils/

### ✔ Step D — Backend functional

- Default endpoint working

- Docs UI working

- App title + version loaded from .env

### ✔ Step E — PostgreSQL setup with Docker

- Docker Desktop working

- PostgreSQL container created

- Confirmed running

- Connected using psql

- Backend connected successfully

### ✔ Step F — Database integration

- db.py created

- SQLModel engine + init function working

- Test model created

- Database table successfully created

- Backend startup confirmed (no errors)

🎉 PHASE 2 reached STEP 29 successfully

# ⏳ WHAT REMAINS OF PHASE 2

These are the next tasks (starting from Step 30):

### 🔜 Step 30 — Install multipart

Needed for audio uploads:

pip install python-multipart

### 🔜 Step 31 — Add CORS middleware

Enable frontend → backend communication.

### 🔜 Step 32 — Create audio upload endpoint

(even empty function is fine for now)

### 🔜 Step 33 — Install WhisperX dependencies

We will install Torch first, then WhisperX
(Special beginner-friendly instructions)

### 🔜 Step 34 — Create placeholder ASR service file

(/services/asr_service.py)

### 🔜 Step 35 — Create placeholder translation service

(/services/translation_service.py)

### 🔜 Step 36 — Frontend setup (Next.js)

After that, we finish Phase 2 and begin Phase 3.

# ⭐ WHAT YOU HAVE ACHIEVED SO FAR

You successfully completed — as a beginner — all of the following:

✔ FastAPI app working
✔ Config system working
✔ Router system working
✔ Database driver working
✔ Docker running
✔ PostgreSQL running
✔ Test table created
✔ Your backend is real and production-structured

This is excellent progress.

# ⭐ HOW TO CONTINUE NEXT TIME (IMPORTANT)

When you come back to work later, do this:

### 👉 1. Open VS Code

### 👉 2. Open the project folder

USE AI_MalayalamAI_8 MAY 2026

### 👉 3. Open VS Code terminal:

Terminal → New Terminal

### 👉 4. Activate your environment:

cd envml_env\Scripts\activatecd ..cd backend

Now your prompt shows:

(ml_env) PS ...\backend>

### 👉 5. Start PostgreSQL (if needed)

Open Docker Desktop → wait until it says “Running”

If Postgres container is stopped:

docker start postgres

### 👉 6. Start backend:

uvicorn main:app --reload

### 👉 7. Continue with:

pip install python-multipart

And you will be ready for Step 30.

# ⭐ NEXT TIME YOU TYPE:

I am ready for Step 30

I will continue EXACTLY from there, with tiny steps.

# 🌟 You are doing amazing for a complete beginner.

We have built a real professional backend foundation.

Whenever you return, just say: 👉 I'm ready for Step 30